**INGLÉS**

1. **START**

Welcome to +Conciencia’s Sprint Review. This Sprint doesn’t have a defined time period, because we have been working on the project intermittently since the last Sprint review.

1. **TABLE OF CONTENTS**

In this presentation we will go over some interesting changes, starting with the backlog, moving on to some new designs and finishing with the next steps for the project.

1. **01 NEW BACKLOG**

We have worked on improving our backlog to allow us to have a better workflow and tasks that are easier to follow.

1. **OLD BACKLOG**

This is because in the old backlog, as you can see, we used to have tasks that weren’t precise and were, basically, too big.

For example, “Página de mascotas” isn’t just a page with pet pictures, but a page that involves a lot of features like resumed pet info, search, filters, etcetera.

1. **NEW BACKLOG**

On the new backlog, we tried to reduce those big tasks into smaller ones that are easier and faster to understand.

1. **A FEW THINGS WORTH NOTING**

We now use user stories as task titles to be able to comprehend more quickly what the task is about.

We have improved task descriptions, as you can see here on the right.

We are also now using Pivotal’s Icebox to store tasks that aren’t relevant and we don’t really need to work on at the moment.

Another interesting thing is that we are now adding bugs as tasks, to keep track of things that aren’t working as intended.

Finally, we started using comments inside of tasks to communicate work and progress done.

1. **02 NEW DESIGNS**

We are completely changing +Conciencia’s design, again. This time we aim for a modern, minimalistic design.

1. **LET’S CHECK THEM OUT**

(*Comparación entre los diseños anteriores y los nuevos*)

Here we have the old designs. As you can see, they aren’t really that bad, but still, they look somewhat old.

(*Mostrar inicio y sección de mascotas*)

We wanted to have something a bit more modern and aligned with current trends. That’s why we present you the new look of +Conciencia.

(*Mostrar nuevo inicio*)

Here we have the new landing page. As you can see, it is a minimalistic design, mobile-first and completely responsive. This was made using Bootstrap 5.

(*Mostrar nueva sección de mascotas*)

This is the new pet’s page. This one is similar as the old one, but with a distinct new look, which is also completely responsive.

(*Mostrar publicación expandida con comentarios*)

Here we have a new design we are still working on, but we thought it would be worth mentioning anyways. What we have here is the expanded pet post. The design is similar to what we had planned to do some time ago, but with this new minimalistic look. The most important part of this design is the new comments system we are trying to implement. In a similar fashion as Mercadolibre, we thought it would be nice if a user could ask a question that would become public to all other users visiting that publication. This way, we can have some sort of “frequently asked questions”, that would prevent the same questions from being asked over and over again through the messaging system.

1. **03 NEXT STEPS**

As for the next steps, we will continue working on implementing the features present in the Backlog, and try to complete the documentation as soon as possible.

1. **THANKS**

Thanks for listening to us, and we hope you liked it. Does anybody have any questions?

**ESPAÑOL**

1. **INICIO**

Bienvenidos al Sprint Review de +Conciencia. Este Sprint no tiene un periodo de tiempo definido, debido a que hemos estado trabajando en este proyecto intermitentemente desde la última Sprint Review.

1. **TABLA DE CONTENIDOS**

En esta presentación veremos algunos cambios interesantes, comenzando por el backlog, seguido de algunos nuevos diseños y finalizando con los próximos pasos para el proyecto.

1. **01 NUEVO BACKLOG**

Hemos trabajado en mejorar nuestro backlog, lo cual nos va a permitir tener un mejor flujo de trabajo y tareas que son más sencillas de seguir.

1. **ANTIGUO BACKLOG**

Esto se debe a que, en el backlog antiguo, como pueden observar, solíamos tener tareas que no eran precisas y que básicamente eran muy grandes.

Por ejemplo, “Página de mascotas” no es solo una página con fotos de mascotas, sino que es una página que involucra muchas funciones como información resumida de las mascotas, búsquedas, filtros, etc.

1. **NUEVO BACKLOG**

En este nuevo backlog, hemos intentado reducir esas tareas grandes en tareas más pequeñas que son más sencillas y rápidas de entender.

1. **COSAS IMPORTANTES PARA DESTACAR**

Ahora utilizamos historias de usuario como como títulos de cada tarea para permitirnos comprender más rápidamente de qué se trata la tarea.

Hemos mejorado las descripciones de las tareas, como se observa en la imagen de la derecha.

Además, ahora utilizamos el Icebox de Pivotal para almacenar tareas que no son relevantes y en las que no necesitamos trabajar en este momento.

Otra cosa interesante es que ahora añadimos bugs como tareas, para llevar un registro de las cosas que no están funcionando como deben.

Finalmente, comenzamos a utilizar comentarios dentro de las tareas para comunicar el trabajo y progreso realizados.

1. **02 NUEVOS DISEÑOS**

Estamos cambiando completamente el diseño de +Conciencia, nuevamente. En esta ocasión apuntamos a un diseño moderno y minimalista.

1. **VAMOS A VERLOS**

(*Comparación entre los diseños anteriores y los nuevos*)

Acá tenemos los diseños anteriores. Como se observa, no son tan malos, pero se ven algo anticuados.

(*Mostrar inicio y sección de mascotas*)

Queríamos tener algo más moderno y alineado con las tendencias actuales. Es por ello que les presentamos el nuevo diseño de +Conciencia.

(*Mostrar nuevo inicio*)

Acá tenemos la página de inicio. Como pueden ver, es un diseño minimalista, mobile-first (orientado a dispositivos móviles) y completamente responsivo. Esto está construido utilizando Bootstrap 5.

(*Mostrar nueva sección de mascotas*)

Esta es la nueva página de mascotas. Es similar a la versión anterior, pero con un claro nuevo diseño, el cual también es completamente responsivo.

(*Mostrar publicación expandida con comentarios*)

Acá tenemos un nuevo diseño en el que estamos trabajando, pero que igual nos pareció interesante mencionarlo. Lo que tenemos acá es la publicación de mascotas expandida. El diseño es similar a lo que habíamos planeado hace un tiempo, pero con el nuevo enfoque minimalista. La parte más importante de este diseño es el nuevo sistema de comentarios que estamos intentando implementar. De manera similar a Mercadolibre, pensamos que sería interesante que un usuario pudiera realizar una pregunta que sea pública para todos los demás usuarios que visiten esa publicación. De esta manera, podemos tener una especie de “Preguntas frecuentes”, que evitaría que las mismas preguntas se realicen una y otra vez a través del sistema de mensajería interna.

1. **03 PRÓXIMOS PASOS**

Como pasos a seguir, vamos a continuar trabajando en implementar las distintas funciones del Backlog, e intentaremos completar la documentación lo antes posible.

1. **GRACIAS**

Gracias por escucharnos, y esperamos que les haya gustado. ¿Alguien tiene alguna pregunta?